# Asset Inspection Record

| Document ID | Revision | Owner | Issue Date |
| --- | --- | --- | --- |
| NVM-ENG-FM-007 | 2.0 | Tom Hargreave, Plant Engineer | 03 August 2026 |

## Inspection Details

| Field | Entry |
| --- | --- |
| Asset Name | Batch House Conveyor No. 3 |
| Asset Tag | NVM-WAR-CV-003 |
| Site | Warrington Works |
| Manufacturer | Hartley Handling Systems |
| Install Date | 14 June 2019 |
| Criticality | High |
| Inspection Date | 03 August 2026 |
| Inspected By | Tom Hargreave |
| Next Inspection Due | 03 November 2026 |

## Inspection Checklist

| Check | Result | Comment |
| --- | --- | --- |
| Belt tension within tolerance | Pass | Adjusted 2 mm on drive side. |
| Guard integrity and fixings | Fail | Guard panel worn at lower edge — see action 1. |
| Drive motor temperature | Pass | 48 °C at steady state. |
| Bearing condition and noise | Pass | No abnormal noise recorded. |
| Emergency stop function | Pass | Tested at both stations. |
| Lubrication points serviced | Pass | All six points serviced. |
| Housekeeping around asset | Advisory | Cullet build-up beneath tail drum. |

## Actions Raised

| No. | Action | Owner | Target |
| --- | --- | --- | --- |
| 1 | Replace worn lower guard panel. | T. Hargreave | 10 Aug 2026 |
| 2 | Arrange cleaning of tail drum area. | D. Whitlock | 07 Aug 2026 |
| 3 | Review belt tension at next inspection. | T. Hargreave | 03 Nov 2026 |

## Downtime Recorded

Total downtime attributable to this asset in the current quarter: 6.5 hours across three requests. No downtime was incurred during this inspection.

## Sign Off

| Name | Role | Date |
| --- | --- | --- |
| Tom Hargreave | Plant Engineer | 03 August 2026 |
| Ruth Calvert | Maintenance Coordinator | 04 August 2026 |